CYPHER

Agentic Orchestration Copilot

Complete Development Guidebook

Consolidated from the executive overview, the orchestration implementation approach, the epic and task breakdown, the Intelligence Workspace and Control Center product specifications, and the visual design system.

June 2026

# Table of Contents

# 1. Executive Summary

Cypher is an agentic orchestration copilot that lets business users ask complex questions about the business in plain language and receive grounded, multi-step answers without writing a SQL query, opening a BI tool, or waiting on an analyst. Underneath the conversational surface sits a LangGraph-based orchestration engine that plans, executes, and self-evaluates its own work until a question is genuinely answered, not just superficially addressed.

## 1.1 How a question gets answered

A representative walkthrough, drawn from the executive overview:

- User asks a question in natural language — for example, “What were our top-performing products in Q1 2024 and how do they compare to last year?”

- The planner breaks the question into a strategy: retrieve Q1 2024 sales, retrieve Q1 2023 sales, calculate the year-over-year comparison, identify top performers, generate summary insights.

- The executor calls the specialized tool the plan calls for at each step (NL2SQL, Document QA, Python analysis, business analytics, or a human-in-the-loop check).

- The evaluator reviews the outcome after every tool call and decides whether the question is now fully answered or whether another planning cycle is needed.

- Once the evaluator is satisfied, a final answer is synthesized with supporting charts, key findings, and recommended next actions.

## 1.2 Key differentiators

- Autonomous intelligence — plans a strategy, executes multiple steps without hand-holding, evaluates its own output, and iterates until the question is fully answered, rather than returning a single best-effort response like a traditional chatbot.

- Multi-tool orchestration — a single question can chain together database queries, document search, Python analysis, visualization, and pre-built business functions.

- Self-correcting — the evaluator checks completeness, identifies what is missing, re-plans when needed, and hard-stops at a maximum iteration count to prevent runaway loops.

- Enterprise-grade observability — full LLM tracing and offline evaluation through Langfuse, performance dashboards through Prometheus and Grafana, continuous learning from user thumbs up/down feedback, and token-level cost tracking.

- Production-ready infrastructure — deployed on Azure Kubernetes Service with auto-scaling, multi-replica high availability across zones, Azure Key Vault and managed identities for security, and automated backup and failover.

## 1.3 Business value

| Dimension | Before Cypher | After Cypher |
| --- | --- | --- |
| Time | Hours of manual SQL, analysis, and report-building | Seconds to a comprehensive, visualized answer |
| Accuracy | Manual analysis prone to inconsistency | Data-grounded, self-validated, with a full audit trail of sources and reasoning |
| Scale | Multi-step questions need analyst support | Handled autonomously; infrastructure auto-scales with concurrent users |
| Compliance | Ad hoc access control | Role-based permissions, audit logging, SOC 2 and GDPR-ready architecture |

## 1.4 Success metrics

### Functional

- Tool accuracy: greater than 90% correct tool selection

- Answer quality: greater than 85% relevance and completeness score

- Response time: under 10 seconds at P95 latency

- Success rate: greater than 85% of questions successfully answered

### Business

- User adoption — active users and query volume

- User satisfaction — thumbs up/down ratio and NPS

- Time saved — hours saved versus manual analysis

- ROI — cost savings from reduced analyst time

# 2. Product & Information Architecture

Cypher is organized as two products sitting on top of one orchestration core: the Intelligence Workspace, where business users ask questions and act on insights, and the Control Center, where AI engineers, product managers, and platform admins build, evaluate, and govern the agentic system itself.

## 2.1 Why one Control Center instead of separate AI Studio and Administration products

An earlier pass at the architecture split builder tools and governance tools into two separate products (AI Studio and Administration) sitting alongside the Intelligence Workspace. That was revised in favor of a single tabbed Control Center, for a few concrete reasons:

- AI engineers spend the large majority of their time in prompt, agent, and evaluation tooling, but routinely need governance and access information in the same session.

- Platform owners spend most of their time on governance, but need visibility into agent and model behavior to make informed policy decisions.

- These two groups jump between builder and governance concerns constantly — splitting them into separate products would mean constant context-switching.

- Enterprise buyers evaluating the platform want a single place to see how the whole system is managed, not three disconnected consoles.

The result is a cleaner two-product architecture: the Intelligence Workspace for business users, and the Control Center for everyone who builds, evaluates, and governs the platform.

## 2.2 Personas

| Persona | Primary product | What they need |
| --- | --- | --- |
| Business user | Intelligence Workspace | Ask questions in natural language, explore insights, act on recommendations |
| AI engineer | Control Center | Build and tune agents and prompts, run evaluations, monitor accuracy and traces |
| Product manager | Control Center | Track agent accuracy, cost, and adoption; prioritize the roadmap |
| Platform / AI admin | Control Center | Manage users and roles, enforce governance policy, oversee security settings |

## 2.3 Top-level information architecture

CYPHER

- Intelligence Workspace — Chat, Reports, Dashboards, Automations, Alerts

- Control Center — Overview, Agents, Prompts, Evaluation, Accuracy, Knowledge Base, Models, Cost, Observability, Governance, Users, Settings

Full module trees are detailed in Sections 5 and 6.

# 3. System Architecture

Cypher's orchestration core is built on LangGraph using a planner–evaluator pattern: a planner breaks the question into steps and selects a tool, an executor runs that tool, and an evaluator decides whether the answer is complete or whether another planning cycle is needed. The loop repeats until the evaluator is satisfied or a maximum iteration count is reached.

## 3.1 Design principles

- Simplicity first — start with the core planner–evaluator–tools flow; avoid premature optimization.

- Iterative refinement — use the evaluator's feedback loop to improve the answer rather than accepting the first pass.

- Human in the loop — allow the graph to interrupt and ask the user directly when a tool or entity choice is genuinely ambiguous.

- Observability — every node execution is tracked for debugging, tracing, and offline evaluation.

## 3.2 High-level flow

- User question enters the graph, optionally augmented with relevant conversation history pulled from memory.

- Planner node analyzes the question and history, produces an overall plan, and selects the single next tool plus a specific question for it.

- Router reads the planner's tool choice and routes execution to the matching tool node — SQL, Document QA, Analysis, Python, or Human-in-the-loop.

- The selected tool executes and the result is written back into shared state.

- Evaluator node compares the accumulated tool outcomes against the original question and decides complete or incomplete.

- If incomplete, control loops back to the planner for the next step. If complete — or the iteration ceiling is hit — control moves to the final answer node, which synthesizes everything into the response shown to the user.

## 3.3 Iteration control

Each pass through planner → tool → evaluator counts as one iteration. A worked example:

| Iteration | Planner routes to | Evaluator outcome |
| --- | --- | --- |
| 1 | SQL tool | Incomplete — “need to analyze the data” |
| 2 | Python tool | Incomplete — “need to create visualization” |
| 3 | Python tool | Complete — “all requirements met” |

Maximum iterations defaults to 5 and is configurable; at the ceiling the evaluator is forced to return “complete” so the graph always terminates with the best available answer rather than looping indefinitely.

## 3.4 Core orchestration state

A single AgentState object is the source of truth that flows through every node in the graph. It is grouped into nine logical areas, detailed in full in Section 8.3:

- Core state — the message thread, the original input, and the question currently being processed

- Planner state — the overall plan, the list of planned steps, and the current step number

- Tool management — which tool runs next, the specific question for it, and the planner's reasoning

- Tool execution tracking — human-readable outcomes, a detailed execution log, and structured results

- Evaluator state — the complete/incomplete decision, its reasoning, and what information is missing

- Iteration control — the current iteration count and the configured maximum

- Intermediate data — data handed between tools within a single question, and which tools were used

- Context and metadata — additional context, conversation history, request id, and user id

- Final output and control flags — the final answer, the formatted response, whether human input is required, and execution metadata

# 4. Specialized Tool Layer

The executor calls one specialized tool per planning step. Each tool is purpose-built for a different kind of work, and the planner's job is to pick the right one for each step of the plan.

## 4.1 Tools

| Tool | Purpose | Technology | Example use |
| --- | --- | --- | --- |
| NL2SQL | Query structured databases | VannaAI | Get sales data from the SQL database |
| Document QA | Search the knowledge base | Pinecone + RAG | Find product category definitions |
| Python analysis | Run calculations and visualizations | REPL | Calculate growth rates, create charts |
| Business analytics | Run pre-built analyses | KPI / insight templates | Execute a “Top Products” analysis template |
| Human expert | Request clarification and review | Human-in-the-loop interrupt | Ask the user which region they mean |
| Metadata | Answer “what data do you have” questions | Pinecone + RAG | Describe the extent of available data |

## 4.2 Technology stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Orchestration | LangGraph | Agent workflow management |
| LLM | Azure OpenAI GPT-4 | Natural language understanding and generation |
| NL2SQL | VannaAI (open source) | Convert questions to SQL queries |
| Vector DB | Pinecone | Document similarity search |
| Data storage | Azure SQL | Structured business data |
| State management | Redis | Conversation memory and caching |
| Observability | Langfuse | LLM tracing and evaluation |
| Monitoring | Prometheus + Grafana | Metrics and dashboards |
| Deployment | Azure Kubernetes Service | Container orchestration |
| CI/CD | Azure DevOps | Automated deployment pipelines |

The full technology stack is repeated in Appendix A for quick reference.

# 5. Intelligence Workspace — End-User Experience

The Intelligence Workspace is where business users interact with Cypher: asking questions, watching the agents work, exploring the results, and turning insights into action.

## 5.1 End-to-end user journey

- Login

- Home

- Start conversation

- Cypher understands intent

- Analysis execution

- Insights generated

- User explores results

- User takes action

- Automation / workflow

- Track outcome

## 5.2 Screen-by-screen walkthrough

### Login

Cypher branding with the tagline “Enterprise Intelligence Platform,” an email and password form, and single sign-on via Microsoft, Google, or Okta.

### Intelligence Home

A personalized greeting (“Good morning, [name]”) above a single “Ask anything about your business…” input — the primary entry point into the product. Below it:

- Suggested questions — e.g. “Why is revenue down?”, “Show customer churn risk,” “Inventory forecast next 90 days,” “Compare Q1 vs Q2 performance”

- Recent conversations — quick re-entry into recent threads such as Sales Analysis, Customer Churn, Finance Review, Inventory Health

- Active alerts — a glanceable list such as Revenue Drop, Inventory Shortage, SLA Breach Risk

### Conversation Workspace

The core chat thread. As Cypher processes a request, it streams its understanding (“Understanding request…” with sub-checks like Revenue Analysis, Region Analysis, Product Analysis) while a right-hand Agent Activity panel shows each agent's live status — Planner, SQL, Analytics, Forecast — cycling through Running and Waiting states so the user can see the system working rather than staring at a blank loading spinner.

### Agent Execution Timeline

A timestamped log beneath the conversation, e.g.:

- 12:01 — Planner agent identifies Revenue Analysis

- 12:02 — SQL agent retrieves 1.2M records

- 12:03 — Analytics agent completes trend analysis

- 12:04 — Forecast agent generates a prediction

This is the user-facing counterpart to the tool_execution_history tracked internally in the AgentState (Section 8.3).

### Intelligence Result

The synthesized answer: a headline metric (e.g. Revenue $48.2M, up 18% versus the previous quarter), supporting charts (revenue trend, region breakdown, product contribution), a key findings list, and a row of recommended actions — Investigate Product A, Generate Executive Report, Create Alert, Launch Automation.

### Root Cause Drill-Down

Triggered from a finding such as “Product A sales down 12%.” Shows a weighted breakdown of possible causes (e.g. Inventory Availability 42%, Pricing Change 31%, Competitor Activity 19%, Seasonality 8%) alongside the supporting evidence — documents, support tickets, sales records, and CRM activity — that the agents drew on.

### Report Builder

Lets the user turn a result into a shareable artifact: choose a report type (Executive, Detailed, Board Review), choose what to include (Charts, Insights, Recommendations, Forecast), choose an output format (PDF, PPT, Excel), and generate.

### Action Center

Surfaces an insight (e.g. “Inventory below threshold”) with suggested actions — Create Purchase Order, Notify Procurement Team, Create Risk Alert — routed through a manager approval step before execution. This is where insight becomes workflow.

### Alert Centre

Active alerts grouped by severity:

- Critical — revenue drop greater than 10%, inventory shortage, compliance risk

- Medium — customer churn risk, low engagement, SLA warning

### Conversation History

Past sessions grouped by recency — Yesterday (Revenue Analysis, Inventory Forecast, Customer Churn) and Last Week (Executive Review, Sales Review, Financial Summary) — so users can pick up earlier threads.

## 5.3 Module tree

Intelligence Workspace

- Chat

- Reports

- Dashboards

- Automations

- Alerts

# 6. Control Center — Builder & Administration Experience

The Control Center is where AI engineers, product managers, and platform admins configure, evaluate, and govern the agentic system. It is one product with twelve tabs rather than three separate consoles (see Section 2.1 for the rationale).

## 6.1 Tab-by-tab walkthrough

### Overview

The landing page for both AI engineers and admins. A platform-health row up top — Accuracy, Cost, Latency, Active Agents — followed by per-agent health status (e.g. Planner Agent, SQL Agent, RAG Agent, Python Agent, Forecast Agent, each Healthy or Warning), a Recent Issues feed (Hallucination Spike, Prompt Failure, Cost Increase), and a Recent Deployments log (Prompt v3.2, SQL Agent v2.1, Evaluation Dataset v4).

### Agents

A registry table of every agent — name, version, status, accuracy — with actions to Create Agent, Clone Agent, and Deploy. Selecting an agent (e.g. Planner) opens its configuration: description, the tools it's allowed to call (SQL, RAG, Python, Metadata), the model backing it (GPT-4o), temperature, and max iterations.

### Prompts

The prompt registry — prompt name, owning agent, version, accuracy — with Edit, Rollback, and Compare Versions actions. The prompt editor pairs a system-prompt editing pane with a test-query box, a generated-output preview, and live metrics for tokens, cost, and latency, so a prompt change can be sanity-checked before it ships.

### Evaluation Center

Runs a named dataset (e.g. Sales Analytics) against the current agents and reports test case counts — passed, failed, overall accuracy — with Run Evaluation and Export actions. Failed cases drill into question, expected answer, actual answer, and root cause, so a regression is traceable to its source.

### Accuracy Center

A dedicated quality view: overall accuracy, hallucination rate, relevance, and completeness, with a 30-day trend and a breakdown of top failure categories — Missing Context, Schema Ambiguity, Wrong Tool Selection.

### Knowledge Base

Document, chunk, and embedding counts for the RAG layer, a list of ingested sources (HR Policies, Finance Policies, CRM Guides, Product Documentation), and Upload, Retrain, and Reindex actions.

### Models

The model registry — which model is Active versus Standby (e.g. GPT-4o active, Claude Sonnet and Gemini on standby), each annotated with relative cost and accuracy — with Change Default and Add Model actions.

### Cost

Spend broken down by vendor (OpenAI, Pinecone, Azure), an average cost-per-query figure, and the highest-consuming agents (RAG Agent, Python Agent, Forecast Agent), so cost spikes can be traced to a specific agent rather than the platform as a whole.

### Observability

Built directly on the Langfuse layer from the architecture: requests today, success rate, average latency, and an agent trace viewer — query, tools used, execution path, tokens, cost, latency — with an Open Trace action to inspect any single run in full.

### Governance

The tab enterprise buyers ask about first. Policies covering approved models, approved agents, and approved data sources; approval workflows for prompt deployment, agent deployment, and model changes; and an audit event log of user, action, and timestamp.

### Users

User management with name and role (e.g. AI Admin, AI Engineer, Product Manager) and a defined role set — Business User, Analyst, AI Engineer, AI Admin, Platform Admin — with Create User and Assign Role actions.

### Settings

Connection configuration for Azure OpenAI, Pinecone, Redis, and PostgreSQL; security toggles for SSO, MFA, and audit logs; and environment selection across Dev, UAT, and Production.

## 6.2 Module tree

Control Center

- Overview

- Agents

- Prompts

- Evaluation

- Accuracy

- Knowledge Base

- Models

- Cost

- Observability

- Governance

- Users

- Settings

# 7. Visual Design System

Every screen in both products — Intelligence Workspace and Control Center — follows one visual system. The design mantra it serves: crisp, modern, and sharp, with output that is easy to understand and easy to navigate.

## 7.1 Palette

| Role | Color | Hex | Notes |
| --- | --- | --- | --- |
| Background | White blended with 15% green | #E8F0DE | Applied as the page background across both products; not used on cards or text |
| Dashlets / cards | Light orange | #FDF0E2 | Used for metric tiles and dashlet surfaces; intentionally subtle so it never competes with status colors |
| Text (all text, everywhere) | Blue-grey (Office “Blue-Gray, Accent 2”) | #44546A | One single color for every piece of text — headings, labels, values, status text. No second text color anywhere in the system |
| Status — healthy / positive | Green | #639922 | Shown as a small dot, never as text color |
| Status — warning | Amber | #BA7517 | Shown as a small dot, never as text color |

A critical / error status color has not yet been specified by the design owner; the table above should be extended once that decision is made, following the same dot-based pattern as healthy and warning.

| Background #E8F0DE | Dashlets #FDF0E2 | Healthy #639922 | Warning #BA7517 |
| --- | --- | --- | --- |

Background, dashlet, and status colors as locked.

## 7.2 Usage rules

- Text color never varies. Every label, value, and status string uses the single blue-grey accent — there is no separate “primary” versus “secondary” text color in this system.

- Status is communicated only through a small colored dot next to the text, never by recoloring the text itself or the surrounding card. This keeps the one-text-color rule intact while still letting a user scan a list and immediately spot what needs attention.

- The background tint and the dashlet color are both deliberately subtle. Earlier, more saturated versions of both were tested and rejected because they diluted the meaning of the same green and orange/amber hues used for status — if the whole page is already green, a “Healthy” dot stops standing out.

- Orange is reserved for dashlet elevation only. It does not carry semantic meaning (it is not a warning color in this system) — warning is carried exclusively by the amber status dot.

- This system was reached iteratively: starting from a more saturated green-and-orange concept, narrowing to a pure white background with a single text color, then reintroducing a deliberately light 15% green tint and a sharpened (but still light) orange once the status-color conflict was identified and resolved.

# 8. Engineering Implementation Guide

This section is the hands-on companion to Section 3: it walks through the actual project structure, state schema, and node implementations needed to build the orchestration graph, following the Planner–Evaluator pattern end to end.

## 8.1 Project structure

agentic_orchestration/

│

├── src/

│   ├── __init__.py

│   ├── state.py              # State definition

│   ├── nodes/

│   │   ├── __init__.py

│   │   ├── planner.py        # Planner node

│   │   ├── evaluator.py      # Evaluator node

│   │   ├── tools.py          # Tool definitions and nodes

│   │   └── final_answer.py   # Final answer node

│   ├── graph/

│   │   ├── __init__.py

│   │   └── workflow.py       # Graph construction

│   ├── config/

│   │   ├── __init__.py

│   │   └── settings.py       # Configuration

│   └── utils/

│       ├── __init__.py

│       ├── dataset_utils.py  # Dataset loading/saving

│       └── llm_utils.py      # LLM initialization

│

├── tests/

│   ├── __init__.py

│   ├── test_nodes.py

│   ├── test_integration.py

│   └── test_scenarios.py

│

├── evaluation/

│   ├── __init__.py

│   ├── eval_dataset.json     # Evaluation questions

│   ├── run_evaluation.py     # Evaluation runner

│   └── metrics.py            # Evaluation metrics

│

├── .env                       # Environment variables

├── requirements.txt

└── README.md

## 8.2 Dependencies and environment

# requirements.txt

langgraph>=0.2.0

langchain>=0.1.0

langchain-openai>=0.1.0

langchain-experimental>=0.0.50

python-dotenv>=1.0.0

pydantic>=2.0.0

httpx>=0.25.0

pandas>=2.0.0

plotly>=5.0.0

loguru>=0.7.0

redis>=5.0.0

# .env

AZURE_OPENAI_ENDPOINT=https://your-endpoint.openai.azure.com

AZURE_OPENAI_API_KEY=your-api-key

AZURE_OPENAI_API_VERSION=2024-08-01-preview

AZURE_OPENAI_DEPLOYMENT=gpt-4

# Service URLs (if using microservices)

SQL_SERVICE_URL=http://localhost:8001

DOC_QA_SERVICE_URL=http://localhost:8002

ANALYSIS_SERVICE_URL=http://localhost:8003

# Redis for checkpointing

REDIS_HOST=localhost

REDIS_PORT=6379

REDIS_PASSWORD=

## 8.3 Core state definition

AgentState is the single source of truth that flows through every node in the graph.

from typing import Annotated, List, Dict, Any, Optional

from typing_extensions import TypedDict

from langchain_core.messages import BaseMessage

from langgraph.graph.message import add_messages

class AgentState(TypedDict):

"""State that flows through the orchestration graph"""

# ========== CORE STATE ==========

messages: Annotated[List[BaseMessage], add_messages]

input: str                    # Original user question

question: str                 # Current question being processed

# ========== PLANNER STATE ==========

overall_plan: str             # The strategic plan created by planner

plan_steps: List[Dict[str, Any]]  # List of planned steps with status

current_step: int             # Current step number

# ========== TOOL MANAGEMENT ==========

next_tool: Optional[str]      # Which tool to execute next

next_question: str            # Specific question for the tool

planner_reasoning: str        # Why this tool was selected

# ========== TOOL EXECUTION TRACKING ==========

tool_outcome: List[str]       # Human-readable outcomes

tool_execution_history: List[Dict[str, Any]]  # Detailed execution log

tool_results: List[Dict[str, Any]]  # Structured results from tools

# ========== EVALUATOR STATE ==========

evaluator_decision: Optional[str]  # "complete" or "incomplete"

evaluator_reasoning: str      # Reasoning for the decision

missing_information: str      # What's still needed (if incomplete)

# ========== ITERATION CONTROL ==========

iteration_count: int          # Number of planner-evaluator cycles

max_iterations: int           # Maximum allowed iterations (default: 5)

# ========== INTERMEDIATE DATA ==========

intermediate_data: Dict[str, Any]  # Data passed between tools

datasets_used: Optional[List[str]]  # List of tools used

# ========== CONTEXT & METADATA ==========

context: Dict[str, Any]       # Additional context

conversation_history: List[Dict[str, Any]]  # Past Q&A pairs

request_id: str               # Unique request identifier

user_id: str                  # User identifier

# ========== FINAL OUTPUT ==========

final_answer: Optional[str]   # Final response to user

response: str                 # Formatted response

# ========== CONTROL FLAGS ==========

requires_human_input: bool    # Whether human interrupt is needed

execution_metadata: Dict[str, Any]  # Performance tracking

### Key design decisions

- Use Annotated[List[BaseMessage], add_messages] for the messages field — it enables automatic message deduplication and lets LangGraph handle message appending correctly.

- Keep separate tracking fields for different purposes: tool_outcome holds simple display strings, tool_execution_history holds detailed logs with timestamps, and tool_results holds structured data for downstream processing.

- Iteration control prevents infinite loops: max_iterations defaults to 5, and the graph forces a final answer once that ceiling is hit.

## 8.4 Planner node

The planner is responsible for strategic thinking and tool selection. Its output is a structured object — not free text — so the graph can route reliably.

from pydantic import BaseModel, Field

from langchain_core.prompts import ChatPromptTemplate

class PlannerOutput(BaseModel):

"""Structured output from the planner"""

overall_plan: str = Field(

description="Complete strategic plan with numbered steps"

)

next_tool: str = Field(

description="Name of the tool to execute next (e.g., 'sql_tool', 'python_tool')"

)

next_question: str = Field(

description="Specific question to ask the selected tool"

)

reasoning: str = Field(

description="Justification for why this tool and question were chosen"

)

def create_planner_node(llm, available_tools: List[str], tool_descriptions: Dict[str, str]):

"""Create the planner node with structured output"""

tools_description = "\n".join([

f"- **{tool}**: {tool_descriptions[tool]}"

for tool in available_tools

])

planner_prompt = ChatPromptTemplate.from_messages([

("system", f"""You are an expert planning agent for a business intelligence copilot.

Available Tools:

{tools_description}

Your job is to:

1. Analyze the user's question and conversation history

2. Create a strategic plan to answer the question completely

3. Select the most appropriate tool for the NEXT step

4. Formulate a specific question for that tool

Guidelines:

- Start with data retrieval (sql_tool, analysis_tool) before analysis

- Use python_tool for analysis, visualization, or ML after data is retrieved

- Use doc_qa_tool for document-based questions

- Use metadata_tool when user asks "what data do you have?"

- Break complex questions into simple, sequential steps

- Consider what data/context is already available from previous tool executions

Important:

- Only select ONE tool at a time

- Formulate a clear, specific question for that tool

- Explain your reasoning clearly"""),

("human", """Original Question: {question}

Conversation History:

{conversation_history}

Previous Tool Executions:

{tool_execution_history}

Current Iteration: {iteration_count} / {max_iterations}

Based on the above, create a plan and select the next tool to use.""")

])

structured_llm = llm.with_structured_output(PlannerOutput)

planner_chain = planner_prompt | structured_llm

def planner_node(state: AgentState) -> Dict[str, Any]:

conv_history = "\n".join([

f"Q: {item['question']}\nA: {item['final_answer']}"

for item in state.get("conversation_history", [])

])

tool_history = "\n".join([

f"- {item['tool']}: {item['outcome']}"

for item in state.get("tool_execution_history", [])

])

result = planner_chain.invoke({

"question": state["input"],

"conversation_history": conv_history or "No previous conversation",

"tool_execution_history": tool_history or "No tools executed yet",

"iteration_count": state.get("iteration_count", 0),

"max_iterations": state.get("max_iterations", 5)

})

return {

"overall_plan": result.overall_plan,

"next_tool": result.next_tool,

"next_question": result.next_question,

"planner_reasoning": result.reasoning,

"current_step": state.get("current_step", 0) + 1

}

return planner_node

### Key implementation notes

- Use structured output (with_structured_output()) for reliable parsing rather than asking the model to follow a free-text format.

- Provide rich context to the planner: the original question, conversation history, previous tool executions, and the current iteration count.

- Give clear guidelines on when to use each tool, and constrain the planner to one tool at a time to avoid ambiguity.

## 8.5 Evaluator node

The evaluator determines whether the question has been fully answered, and forces completion once the iteration ceiling is reached.

class EvaluatorOutput(BaseModel):

"""Structured output from the evaluator"""

decision: str = Field(

description="Either 'complete' or 'incomplete' - whether the question is fully answered"

)

reasoning: str = Field(

description="Explanation of why the question is complete or incomplete"

)

missing_information: str = Field(

description="What information is still needed (empty string if complete)"

)

def create_evaluator_node(llm):

"""Create the evaluator node with structured output"""

evaluator_prompt = ChatPromptTemplate.from_messages([

("system", """You are an expert evaluation agent for a business intelligence copilot.

Your job is to:

1. Review the original user question

2. Review all tool execution outcomes

3. Determine if the question has been FULLY answered

4. Identify any missing information

Decision Criteria for "complete":

- All parts of the question have been addressed

- Sufficient data has been retrieved and analyzed

- Visualizations have been created if requested

- The user would be satisfied with the current information

Decision Criteria for "incomplete":

- Some parts of the question remain unanswered

- Data was retrieved but not analyzed

- Analysis was done but visualization is missing

- User requested multiple things and only some were completed

Be thorough but reasonable - don't aim for perfection, aim for answering the question."""),

("human", """Original Question: {question}

Overall Plan: {overall_plan}

Tool Execution History:

{tool_execution_history}

Current Iteration: {iteration_count} / {max_iterations}

Based on the above, determine if the question is fully answered.""")

])

structured_llm = llm.with_structured_output(EvaluatorOutput)

evaluator_chain = evaluator_prompt | structured_llm

def evaluator_node(state: AgentState) -> Dict[str, Any]:

tool_history = "\n".join([

f"- Tool: {item['tool']}\n  Question: {item['question']}\n  Outcome: {item['outcome']}"

for item in state.get("tool_execution_history", [])

])

# Force completion at max iterations

if state.get("iteration_count", 0) >= state.get("max_iterations", 5):

return {

"evaluator_decision": "complete",

"evaluator_reasoning": "Max iterations reached - generating final answer with available information",

"missing_information": ""

}

result = evaluator_chain.invoke({

"question": state["input"],

"overall_plan": state.get("overall_plan", "No plan yet"),

"tool_execution_history": tool_history or "No tools executed yet",

"iteration_count": state.get("iteration_count", 0),

"max_iterations": state.get("max_iterations", 5)

})

return {

"evaluator_decision": result.decision,

"evaluator_reasoning": result.reasoning,

"missing_information": result.missing_information

}

return evaluator_node

### Key implementation notes

- Force completion at max iterations to prevent infinite loops — this check runs before the LLM call, not after, so it cannot be talked out of stopping.

- Give the evaluator clear, explicit decision criteria in the prompt rather than leaving “complete” open to interpretation.

- Provide the full context — original question, plan, and execution history — and balance thoroughness with reasonableness rather than chasing perfection.

## 8.6 Tool nodes

Each tool is wrapped in a dedicated node function that calls the tool, parses its result, and writes the outcome back into shared state. The SQL tool node below is the canonical pattern; the Document QA, Python REPL, and Analysis tool nodes that follow it differ only in which underlying tool they call and how they parse the result (see the comparison table after the code).

from langchain_core.tools import tool

from langchain_core.runnables import RunnableConfig

import httpx

# ========== SQL Tool ==========

@tool

async def sql_tool(query: str, config: RunnableConfig) -> str:

"""Execute SQL queries against the database."""

try:

use_case = config.get("configurable", {}).get("use_case", "default")

async with httpx.AsyncClient(timeout=90) as client:

response = await client.post(

f"http://sql-service/query?use_case={use_case}",

json={"question": query}

)

if response.status_code >= 400:

return f"Error executing SQL: {response.text}"

result = response.json()

return json.dumps(result, indent=2)

except Exception as e:

return f"Error executing SQL: {str(e)}"

def create_sql_tool_node(sql_tool_func):

"""Wrap sql_tool in a node function"""

async def sql_node(state: AgentState, config: RunnableConfig) -> Dict[str, Any]:

question = state.get("next_question", state["input"])

result = await sql_tool_func.ainvoke({"query": question}, config=config)

try:

parsed_result = json.loads(result)

sql_data = parsed_result.get("result", [])

except:

sql_data = result

# Save dataset to file for downstream use

dataset_name = f"sql_data_{state.get('iteration_count', 0)}"

save_dataset(sql_data, dataset_name, config)

return {

"tool_outcome": state.get("tool_outcome", []) + [

f"SQL Tool: Retrieved {len(sql_data)} rows of data"

],

"tool_execution_history": state.get("tool_execution_history", []) + [{

"tool": "sql_tool",

"question": question,

"outcome": f"Retrieved {len(sql_data)} rows",

"timestamp": datetime.now().isoformat()

}],

"tool_results": state.get("tool_results", []) + [{

"tool": "sql_tool",

"result": parsed_result,

"metadata": {"row_count": len(sql_data)}

}],

"intermediate_data": {

**state.get("intermediate_data", {}),

"sql_data": sql_data

},

"datasets_used": list(set(state.get("datasets_used", []) + ["sql_tool"]))

}

return sql_node

| Tool node | Underlying call | What differs from the SQL pattern |
| --- | --- | --- |
| doc_qa_node | POST to the Doc QA service /search endpoint | No dataset persistence — result is stored directly in tool_results as retrieved document context |
| python_node | A ReAct agent wrapping the Python REPL tool | Runs an iterative agent loop (not a single call) so the model can write and re-run code; loads prior datasets into the REPL's globals before executing |
| analysis_node | POST to the Analysis service /analyze endpoint | Calls pre-curated business-function templates (e.g. get_brand_performance) rather than open-ended SQL or code |
| human_node | langgraph.types.interrupt() | Pauses the graph and waits for a human response rather than calling an external service; falls back to “continue with available tools” on error |

### Final answer node

Once the evaluator signals complete, the final answer node synthesizes everything gathered into the response shown to the user.

@tool

def final_answer_tool(

question: str,

plan: str,

tool_execution_history: str,

conversation_history: str = ""

) -> str:

"""Generate comprehensive final answer."""

final_prompt = ChatPromptTemplate.from_messages([

("system", """You are a helpful AI assistant that generates comprehensive final answers.

Based on the plan and tool execution history, provide a clear, concise answer that:

- Directly addresses the user's question

- References specific data and findings

- Is formatted in clear markdown

- Acknowledges any limitations

Be thorough but concise."""),

("human", """Question: {question}

Plan: {plan}

Tool Execution History:

{tool_execution_history}

Conversation History:

{conversation_history}

Generate a comprehensive final answer.""")

])

chain = final_prompt | llm

result = chain.invoke({

"question": question,

"plan": plan,

"tool_execution_history": tool_execution_history,

"conversation_history": conversation_history

})

return result.content

### Key implementation notes

- Tool wrapper pattern — every tool is wrapped in a node function so state updates stay consistent across tools.

- Dataset persistence — data is saved to files for downstream tools (notably the Python REPL) to load.

- Graceful error handling — every tool call is wrapped so a service failure returns a usable error string rather than crashing the graph.

- Python agent — the Python tool uses a ReAct agent rather than a single call, so it can iteratively write and re-run code.

## 8.7 Assembling and running the graph

# src/graph/workflow.py

from langgraph.graph import StateGraph, END

from langgraph.checkpoint.redis import AsyncRedisSaver

import redis.asyncio as redis

def create_orchestration_graph(available_tools: List[str], use_checkpointing: bool = True):

llm = get_llm()

TOOL_DESCRIPTIONS = {

"sql_tool": "Retrieve structured data from SQL database using natural language queries",

"doc_qa_tool": "Search internal documents and knowledge base for relevant information",

"python_tool": "Execute Python code for analysis, visualization, and machine learning",

"analysis_tool": "Run pre-curated business analysis templates for complex questions",

"human_assistance": "Request clarification from the user when needed"

}

planner_node = create_planner_node(llm, available_tools, TOOL_DESCRIPTIONS)

evaluator_node = create_evaluator_node(llm)

sql_node = create_sql_tool_node(sql_tool)

doc_qa_node = create_doc_qa_node(doc_qa_tool)

python_node = create_python_node(python_repl_tool)

analysis_node = create_analysis_node(analysis_tool)

human_node = create_human_assistance_node(human_assistance)

final_answer_node = create_final_answer_node(final_answer_tool)

workflow = StateGraph(AgentState)

workflow.add_node("planner", planner_node)

workflow.add_node("evaluator", evaluator_node)

workflow.add_node("final_answer", final_answer_node)

for tool_name, node in [("sql_tool", sql_node), ("doc_qa_tool", doc_qa_node),

("python_tool", python_node), ("analysis_tool", analysis_node),

("human_assistance", human_node)]:

if tool_name in available_tools:

workflow.add_node(tool_name, node)

workflow.set_entry_point("planner")

def route_from_planner(state: AgentState) -> str:

next_tool = state.get("next_tool", "")

return next_tool if next_tool in available_tools else "final_answer"

workflow.add_conditional_edges(

"planner", route_from_planner,

{tool: tool for tool in available_tools} | {"final_answer": "final_answer"}

)

for tool in available_tools:

if tool != "human_assistance":

workflow.add_edge(tool, "evaluator")

def route_from_evaluator(state: AgentState) -> str:

decision = state.get("evaluator_decision", "incomplete")

state["iteration_count"] = state.get("iteration_count", 0) + 1

return "final_answer" if decision == "complete" else "planner"

workflow.add_conditional_edges(

"evaluator", route_from_evaluator,

{"planner": "planner", "final_answer": "final_answer"}

)

workflow.add_edge("final_answer", END)

checkpointer = None

if use_checkpointing:

redis_client = redis.Redis(

host=os.getenv("REDIS_HOST", "localhost"),

port=int(os.getenv("REDIS_PORT", 6379)),

password=os.getenv("REDIS_PASSWORD", None),

decode_responses=False

)

checkpointer = AsyncRedisSaver(redis_client)

return workflow.compile(checkpointer=checkpointer)

### Initial state and running a question end to end

def create_initial_state(question, user_id="default_user", conversation_history=None,

max_iterations=5, context=None) -> AgentState:

return {

"messages": [], "input": question, "question": question,

"overall_plan": "", "plan_steps": [], "current_step": 0,

"next_tool": None, "next_question": "", "planner_reasoning": "",

"tool_outcome": [], "tool_execution_history": [], "tool_results": [],

"evaluator_decision": None, "evaluator_reasoning": "", "missing_information": "",

"iteration_count": 0, "max_iterations": max_iterations,

"intermediate_data": {}, "datasets_used": [],

"context": context or {}, "conversation_history": conversation_history or [],

"request_id": str(uuid.uuid4()), "user_id": user_id,

"final_answer": None, "response": "",

"requires_human_input": False,

"execution_metadata": {"start_time": datetime.now().isoformat()}

}

async def main():

app = create_orchestration_graph(

available_tools=["sql_tool", "doc_qa_tool", "python_tool", "human_assistance"],

use_checkpointing=True

)

initial_state = create_initial_state(

question="What were our top 5 products by sales in Q1 2024?",

user_id="user123", max_iterations=5

)

config = {"configurable": {"thread_id": "session_123", "use_case": "sales_analysis"}}

result = await app.ainvoke(initial_state, config=config)

print("Final Answer:", result["final_answer"])

print("Tools Used:", result["datasets_used"])

print("Iteration Count:", result["iteration_count"])

## 8.8 Tool integration patterns

Each tool integrates with an existing backend service over a simple HTTP contract. The patterns below cover the four integration points named in the architecture.

### NL2SQL

@tool

async def sql_tool(query: str, config: RunnableConfig) -> str:

"""Execute SQL queries via NL2SQL service"""

use_case = config.get("configurable", {}).get("use_case")

request_id = config.get("configurable", {}).get("request_id", str(uuid.uuid4()))

async with httpx.AsyncClient(timeout=90) as client:

response = await client.post(

f"{SQL_SERVICE_URL}/query",

json={"question": query, "use_case": use_case, "request_id": request_id}

)

if response.status_code != 200:

return f"Error: {response.text}"

# Expected response: { "sql_query": "SELECT ...", "result": [...], "row_count": 100 }

return json.dumps(response.json(), indent=2)

### Document QA

@tool

async def doc_qa_tool(query: str, config: RunnableConfig) -> str:

"""Search documents via vector database"""

use_case = config.get("configurable", {}).get("use_case")

async with httpx.AsyncClient(timeout=60) as client:

response = await client.post(

f"{DOC_QA_SERVICE_URL}/search",

json={"question": query, "use_case": use_case, "top_k": 5}

)

if response.status_code != 200:

return f"Error: {response.text}"

# Expected response: { "response": "Based on the documents...", "sources": [...] }

return json.dumps(response.json(), indent=2)

### Python REPL with dataset loading

def load_datasets_from_session(config: RunnableConfig) -> Dict[str, pd.DataFrame]:

"""Load all datasets created in this session"""

thread_id = config.get("configurable", {}).get("thread_id", "default")

datasets_folder = f"./datasets/{thread_id}"

datasets = {}

if os.path.exists(datasets_folder):

for filename in os.listdir(datasets_folder):

if filename.endswith(".json"):

dataset_name = filename.replace(".json", "")

with open(os.path.join(datasets_folder, filename), 'r') as f:

data = json.load(f)

datasets[dataset_name] = pd.DataFrame(data) if isinstance(data, list) and data else data

return datasets

### Domain-specific function calling

@tool

async def analysis_tool(query: str, config: RunnableConfig) -> str:

"""Execute domain-specific analysis functions"""

use_case = config.get("configurable", {}).get("use_case")

async with httpx.AsyncClient(timeout=180) as client:

response = await client.post(

f"{ANALYSIS_SERVICE_URL}/analyze",

json={

"question": query, "use_case": use_case,

"functions": ["get_brand_performance", "get_regional_highlights", "get_trend_analysis"]

}

)

if response.status_code != 200:

return f"Error: {response.text}"

# Expected response: { "function_called": "...", "result": {...}, "metadata": {...} }

return json.dumps(response.json(), indent=2)

## 8.9 State and dataset management

Tool results that need to be reused by a later tool — most often, SQL data feeding into the Python REPL — are persisted to a per-session folder rather than carried entirely in state, keeping the LangGraph state itself lean.

def save_dataset(data: Any, dataset_name: str, config: RunnableConfig) -> str:

thread_id = config.get("configurable", {}).get("thread_id", "default")

datasets_folder = Path(f"./datasets/{thread_id}")

datasets_folder.mkdir(parents=True, exist_ok=True)

file_path = datasets_folder / f"{dataset_name}.json"

if hasattr(data, 'to_dict'):

data_to_save = data.to_dict(orient='records')

elif isinstance(data, (list, dict)):

data_to_save = data

else:

data_to_save = str(data)

with open(file_path, 'w') as f:

json.dump(data_to_save, f, indent=2)

return str(file_path)

def add_to_conversation_history(state: AgentState, question: str, final_answer: str,

datasets_used: List[str]) -> List[Dict[str, Any]]:

"""Add completed Q&A to conversation history"""

conversation_history = state.get("conversation_history", [])

conversation_history.append({

"question": question, "final_answer": final_answer,

"datasets": datasets_used, "timestamp": datetime.now().isoformat()

})

# Keep only last 10 conversations to avoid context overflow

return conversation_history[-10:]

## 8.10 Testing strategy

Three layers of tests cover the graph: unit tests on individual nodes, an integration test on the full workflow, and parametrized scenario tests that check the right tools get used for different question types.

### Unit tests

@pytest.mark.asyncio

async def test_planner_node():

"""Test planner node selects appropriate tool"""

llm = get_llm()

planner = create_planner_node(

llm, available_tools=["sql_tool", "python_tool"],

tool_descriptions={"sql_tool": "Get data from database", "python_tool": "Analyze data with Python"}

)

state = {

"input": "Show me sales data for Q1 2024",

"conversation_history": [], "tool_execution_history": [],

"iteration_count": 0, "max_iterations": 5

}

result = await planner(state)

assert "overall_plan" in result

assert result["next_tool"] == "sql_tool"  # Should select SQL for data retrieval

assert "next_question" in result

### Integration test

@pytest.mark.asyncio

async def test_full_workflow():

"""Test complete orchestration workflow"""

app = create_orchestration_graph(available_tools=["sql_tool", "python_tool"], use_checkpointing=False)

initial_state = create_initial_state(question="What were the top 5 products by sales in Q1 2024?", max_iterations=5)

config = {"configurable": {"thread_id": "test_session", "use_case": "test"}}

result = await app.ainvoke(initial_state, config=config)

assert result["final_answer"] is not None

assert len(result["tool_execution_history"]) > 0

assert "sql_tool" in result["datasets_used"]

assert result["iteration_count"] <= 5

### Scenario tests

Parametrized across representative question types, checking both which tools fire and roughly how many iterations a question of that shape should take:

| Scenario | Question | Expected tools | Expected iterations |
| --- | --- | --- | --- |
| Simple data retrieval | Show me sales for Q1 2024 | sql_tool | 1 |
| Data retrieval + analysis | Analyze sales trends for Q1 2024 | sql_tool, python_tool | 2 |
| Data + analysis + visualization | Show sales trends for Q1 2024 with a chart | sql_tool, python_tool | 2–3 |
| Document search | What is our return policy? | doc_qa_tool | 1 |

## 8.11 Offline evaluation framework

Beyond pass/fail tests, an evaluation dataset of representative questions — each tagged with expected tools and, where possible, a ground truth answer — lets the team measure quality over time, not just correctness at a point in time.

{

"eval_dataset": [

{

"id": "eval_001",

"category": "data_retrieval",

"question": "What were the top 5 products by sales in Q1 2024?",

"expected_tools": ["sql_tool"],

"expected_answer_contains": ["top 5", "sales", "Q1 2024"],

"ground_truth": "The top 5 products by sales in Q1 2024 were...",

"metadata": { "difficulty": "easy", "requires_visualization": false }

},

{

"id": "eval_003",

"category": "multi_step",

"question": "Compare Q1 2024 sales to Q1 2023, identify growth drivers, and forecast Q2 2024",

"expected_tools": ["sql_tool", "python_tool"],

"expected_answer_contains": ["comparison", "growth", "forecast"],

"ground_truth": null,

"metadata": { "difficulty": "hard", "requires_visualization": true }

}

]

}

Each evaluation run scores tool accuracy, answer relevance, answer completeness, and hallucination presence — the first three are partly keyword-based and partly LLM-as-judge, while hallucination detection is judged entirely against the actual tool results returned during the run:

def calculate_tool_accuracy(predicted_tools: List[str], expected_tools: List[str]) -> float:

if not expected_tools:

return 1.0

correct = sum(1 for tool in expected_tools if tool in predicted_tools)

return correct / len(expected_tools)

def detect_hallucinations(question: str, answer: str, tool_results: List[Dict[str, Any]], llm) -> bool:

"""Detect if answer contains hallucinations"""

available_data = "\n".join([f"Tool: {r['tool']}\nResult: {r['result']}" for r in tool_results])

prompt = f"""Determine if the answer contains any hallucinations (made-up facts not supported by the data).

Question: {question}

Available Data:

{available_data}

Answer: {answer}

Does the answer contain hallucinations? Respond with only YES or NO."""

response = llm.invoke(prompt)

return response.content.strip().upper() == "YES"

The evaluation runner executes every item in the dataset against the live graph, aggregates tool accuracy, answer relevance, answer completeness, hallucination rate, average iterations, and average execution time, and writes both a JSON report and a CSV for ad hoc analysis.

### Evaluation best practices

- Cover diverse test categories — simple data retrieval, analysis questions, multi-step reasoning, visualization requests, and document searches.

- Run evaluation regularly — after major changes, before every deployment, and on a standing weekly cadence for drift monitoring.

- Track metrics over time on a dashboard so regressions are visible immediately, not discovered weeks later.

- Use the framework for A/B testing — different prompts, different tool orderings, different underlying LLM models.

- Feed real user feedback back in — add failed real-world cases to the evaluation dataset so it keeps pace with how the product is actually used.

## 8.12 Best practices

### Prompt engineering

- Planner prompt — be specific about when to use each tool, provide examples of good tool selection, and emphasize sequential thinking (data, then analysis, then visualization).

- Evaluator prompt — give clear criteria for complete versus incomplete, balance thoroughness with reasonableness, and have it factor in the iteration limit.

- Final answer prompt — reference specific data points, format in markdown, and acknowledge limitations rather than overstating confidence.

### Error handling

def safe_tool_execution(tool_func):

"""Decorator for safe tool execution"""

async def wrapper(*args, **kwargs):

try:

return await tool_func(*args, **kwargs)

except httpx.TimeoutException:

return "Error: Tool execution timed out. Please try again."

except httpx.HTTPStatusError as e:

return f"Error: Tool returned status {e.response.status_code}"

except Exception as e:

logger.error(f"Tool execution error: {e}")

return f"Error executing tool: {str(e)}"

return wrapper

### Observability

def log_node_execution(node_name: str):

"""Decorator to log node execution"""

def decorator(func):

async def wrapper(state, *args, **kwargs):

logger.info(f"[{node_name}] Starting execution")

start_time = time.time()

try:

result = await func(state, *args, **kwargs)

logger.info(f"[{node_name}] Completed in {time.time() - start_time:.2f}s")

return result

except Exception as e:

logger.error(f"[{node_name}] Failed: {e}")

raise

return wrapper

return decorator

### Cost optimization

- Use a cheaper model (e.g. GPT-3.5) for the evaluator where it is feasible, since its job is a bounded classification, not open-ended generation.

- Cache LLM responses where possible, and cap max iterations so a single confused question cannot run away in cost.

def truncate_context(text: str, max_tokens: int = 4000) -> str:

"""Truncate context to fit token limit"""

estimated_tokens = len(text) // 4

if estimated_tokens <= max_tokens:

return text

ratio = max_tokens / estimated_tokens

return text[:int(len(text) * ratio)] + "... [truncated]"

### Human-in-the-loop

Only interrupt for a human when it is actually warranted — an ambiguous tool choice, uncertain entity recognition, an ambiguous question, or an explicit user request for clarification:

def should_trigger_hil(state: AgentState) -> bool:

"""Determine if human input is needed"""

if state.get("planner_reasoning", "").lower().find("ambiguous") != -1:

return True

if state.get("iteration_count", 0) > 3:

# Too many iterations, might need clarification

return True

return False

## 8.13 Common pitfalls

| Pitfall | Problem | Solution |
| --- | --- | --- |
| Infinite loops | The planner–evaluator loop doesn't converge | Set max_iterations (default 5), force completion at the ceiling, monitor iteration count in the evaluator |
| Tool selection errors | Planner selects the wrong tool | Improve tool descriptions, add examples to the planner prompt, use few-shot learning from successful runs, add a similar-plan retrieval tool |
| Context overflow | State grows too large for the LLM context window | Truncate conversation history (keep the last 10), summarize tool results instead of including raw data, reference datasets instead of inlining them |
| Hallucinations | The final answer contains made-up facts | Explicitly instruct the model to only use tool results, add hallucination detection to evaluation, reference specific tool results in the final answer |
| Poor evaluation scores | The system underperforms on the eval dataset | Analyze failure cases, improve prompts based on the patterns found, add failed cases to few-shot examples, consider alternate LLM models |

# 9. Epics, Features & Task Breakdown

The delivery plan below is consolidated from the project's epic/feature extract and the detailed task and user-story breakdowns. Owner and reviewer names have been removed throughout — this section reflects scope and structure, not who is assigned to it.

## 9.1 Epics

| # | Title | Description | Business value | Dependencies | Timeline |
| --- | --- | --- | --- | --- | --- |
| 1 | Infrastructure Foundation & Environment Setup | Establish all infrastructure components development environments and foundational services required for the agentic copilot system | Provides the technical foundation that enables all development work and ensures production-grade reliability and scalability | None (foundational) | 3-4 weeks |
| 2 | Core Orchestration Engine Development | Build the foundational orchestration system using LangGraph with the Planner-Evaluator pattern | Delivers the core intelligence layer that enables autonomous question answering and tool orchestration | EPIC 1 (infrastructure must be available) | 4-5 weeks |
| 3 | Tool Development & Integration | Develop and integrate all specialized tools (NL2SQL Doc QA Python REPL Domain Functions Human-in-Loop) | Provides the agent with capabilities to retrieve data analyze patterns answer questions and execute code | EPIC 2 (core orchestration must be functional) | 5-6 weeks |
| 4 | Data Curation & Knowledge Management | Build data curation workflows for training data ground truth and knowledge base maintenance | Ensures high-quality training data and knowledge base improving system accuracy and reliability | EPIC 3 (tools must be functional) | 3-4 weeks |
| 5 | Observability & Evaluation Framework | Implement comprehensive observability tracing and offline evaluation infrastructure | Enables debugging performance monitoring and continuous quality improvement | EPIC 2 EPIC 3 (core system and tools must be functional) | 3-4 weeks |
| 6 | Testing & Quality Assurance | Implement comprehensive testing including unit tests integration tests and end-to-end tests | Ensures system reliability prevents regressions and builds confidence for production deployment | EPIC 2 EPIC 3 (system must be functional) | 3-4 weeks |
| 7 | Deployment & Production Readiness | Deploy all microservices to Azure Kubernetes Service and prepare for production launch | Makes the system available to end users in a reliable scalable production environment | EPIC 1 EPIC 2 EPIC 3 EPIC 6 (infrastructure core system tools and testing complete) | 3-4 weeks |
| 8 | Documentation & Knowledge Transfer | Create comprehensive documentation and enable team knowledge transfer | Ensures maintainability facilitates onboarding and enables future development | All epics (documentation covers entire system) | 2-3 weeks (ongoing) |

## 9.2 Features by epic

| Epic # | Feature # | Title | Description |
| --- | --- | --- | --- |
| 1 | 1.1 | Cloud Infrastructure Provisioning (Azure) | Set up core Azure cloud infrastructure including resource groups networking storage and identity management |
| 1 | 1.2 | Database Infrastructure Setup | Deploy and configure all database and data storage systems including Azure SQL Pinecone and Redis |
| 1 | 1.3 | Kubernetes Cluster Setup (AKS) | Provision and configure Azure Kubernetes Service clusters for deploying microservices |
| 1 | 1.4 | Security & Identity Management | Implement security best practices including secrets management identity and access control |
| 1 | 1.5 | CI/CD Pipeline Setup | Establish continuous integration and deployment pipelines using Azure DevOps or GitHub Actions |
| 2 | 2.1 | State Management & Graph Architecture | Implement the core state management system and LangGraph structure |
| 2 | 2.2 | Planner Node Development | Build the intelligent planner that creates strategies and selects appropriate tools |
| 2 | 2.3 | Evaluator Node Development | Build the evaluator that assesses answer completeness and decides next steps |
| 2 | 2.4 | Final Answer Generation | Implement the final answer node that synthesizes results into user-facing responses |
| 2 | 2.5 | Graph Execution & API Layer | Build the API layer that exposes the orchestration graph as a REST service |
| 3 | 3.1 | NL2SQL Tool Development (VannaAI) | Build a natural language to SQL service using VannaAI framework |
| 3 | 3.2 | Document QA Tool Development | Build a document question-answering system using Pinecone vector database and RAG |
| 3 | 3.3 | Python REPL Tool Development | Build a secure Python code execution environment for data analysis and visualization |
| 3 | 3.4 | Domain-Specific Function Calling Tool | Develop pre-curated analytical templates for complex business analyses |
| 3 | 3.5 | Human-in-the-Loop Integration | Implement interrupts that allow users to provide clarification during execution |
| 3 | 3.6 | Tool Node Wrappers and Integration | Create node wrappers for all tools and integrate them into the main graph |
| 4 | 4.1 | Training Data Curation for NL2SQL | Create workflows and tools for curating NL2SQL training data |
| 4 | 4.2 | Ground Truth Curation for Evaluation | Create a curated evaluation dataset with ground truth answers for offline evaluation |
| 4 | 4.3 | Document Knowledge Base Curation | Build processes for maintaining and updating the document knowledge base |
| 4 | 4.4 | Continuous Learning and Feedback Loop | Implement mechanisms to learn from user interactions and improve over time |
| 5 | 5.1 | Langfuse Integration for Tracing | Integrate Langfuse for comprehensive LLM observability and tracing |
| 5 | 5.2 | Metrics and Monitoring | Implement application metrics dashboards and alerting |
| 5 | 5.3 | Logging and Error Tracking | Implement centralized logging and error tracking |
| 5 | 5.4 | Offline Evaluation Framework | Build an offline evaluation system to measure agent performance on benchmark datasets |
| 6 | 6.1 | Unit Testing | Write unit tests for all core components and functions |
| 6 | 6.2 | Integration Testing | Test interactions between components and external services |
| 6 | 6.3 | End-to-End (E2E) Testing | Test complete user scenarios from API request to response |
| 6 | 6.4 | Offline Evaluation as Testing | Use offline evaluation as a form of regression testing for agent quality |
| 7 | 7.1 | Containerization and Image Management | Create production-ready Docker images and manage image lifecycle |
| 7 | 7.2 | Kubernetes Manifests and Helm Charts | Create Kubernetes deployment manifests and Helm charts for all services |
| 7 | 7.3 | Service Deployment and Configuration | Deploy services to AKS with proper configurations |
| 7 | 7.4 | Production Readiness Checklist | Ensure all production readiness criteria are met before launch |
| 8 | 8.1 | Technical Documentation | Write technical documentation for developers and operators |
| 8 | 8.2 | Operational Documentation | Create runbooks and operational guides for production support |
| 8 | 8.3 | User Documentation | Create user-facing documentation and guides |
| 8 | 8.4 | Knowledge Transfer and Training | Conduct knowledge transfer sessions and training for teams |

## 9.3 Task breakdown

Each task corresponds to a concrete unit of work under a feature, sized in estimated hours.

| Epic | Feature | Task ID | Description | Est. hrs | Deliverable |
| --- | --- | --- | --- | --- | --- |
| Infrastructure Setup | Cloud Environment | T1 | Azure Resource Group creation | 1 | Created Azure Resource Group for Cypher |
| Infrastructure Setup | Cloud Environment | T2 | Kubernetes Cluster setup | 3 | Created Kubernetes Cluster group |
| Infrastructure Setup | Core Infra Services | T3 | Azure SQL (Postgres) setup | 2 | Setup Postgres Azure SQL |
| Infrastructure Setup | Core Infra Services | T4 | Azure Redis Cache setup | 1 | Setup Redis Cache |
| Infrastructure Setup | Core Infra Services | T5 | Azure Blob Storage setup | 1 | Setup Azure Blob Storage For Cypher |
| Infrastructure Setup | Core Infra Services | T6 | Azure Container Registry setup | 1 | Created and Setup ACR |
| Infrastructure Setup | Core Infra Services | T7 | Pinecone setup | 2 | Purchased and Config Pincone |
| Infrastructure Setup | Opensource Services | T8 | Langfuse setup | 8 | Setup and hosted in Azure |
| Infrastructure Setup | Opensource Services | T9 | SQL Tool | 24 | Setup and hosted in Azure |
| Infrastructure Setup | Deployment Pipeline | T10 | Build pipeline: Git → Docker → Push to ACR | 8 | Deployment Pipeline |
| Core Orchestration | FastAPI | T11 | FastAPI setup (session creation, chat mgmt, I/O endpoint) | 16 | Created Fast API Endpoints for Input, session creation for chat, chat history management |
| Core Orchestration | LangGraph Framework | T12 | LangGraph setup—StateGraph, AgentState, Postgres memory,iteration control | 32 | LangGraph StateGraph implemented with defined AgentState, node orchestration, conditional routing, iteration control , Redis caching, and Postgres checkpoint memory using langgraph-checkpoint-postgres |
| Core Orchestration | Planner Node | T13 | Planner Node: prompt creation, reasoning logic, dynamic placeholders, tool descriptions, iteration guidelines | 40 | Created planner prompt with Four step planning ,reasoning logic, dynamic placeholders, tool descriptions, iteration guidelines |
| Core Orchestration | Router Logic | T14 | Conditional routing, fallback rules, edge definitions for all tools | 8 | Config Routes, adjust fallback routes and edge definitation |
| Core Orchestration | SQL Tool | T15 | SQL Tool Integration | 8 | Integrated Vanna AI as a tool |
| Core Orchestration | Document QA | T16 | Document QA Tool setup | 8 | Setup of DOC QA as tool |
| Core Orchestration | Python REPL | T17 | Python REPL Tool | 56 | Integrated REPEL Interactive Shell as a tool |
| Core Orchestration | Domain Analysis | T18 | `` | 24 | Setup of Domain Analysis tool |
| Core Orchestration | Human in the Loop | T19 | Human assistance Tool | 24 | Integrated HITL |
| Core Orchestration | Evaluator Node | T20 | Create evaluator node + prompt (compare question vs tool, enforce iteration 5 end) | 24 | Evaluator node and prompt implemented to compare user question with selected tool relevance, validate response correctness, enforce a hard stop at 5 iterations, |
| Core Orchestration | Final Answer Node | T21 | Final Answer prompt—aggregate tools, format insights, graphs | 16 | Created Final answer prompt with aggregate tools, format insights, graphs |

## 9.4 User stories / sub-task breakdown

A more granular pass beneath the task breakdown, expressed as user stories under each feature.

| Epic | Feature | Task ID | User story |
| --- | --- | --- | --- |
| Infrastructure Setup | Cloud Environment | T1 | Azure Resource Group creation |
| Infrastructure Setup | Cloud Environment | T2 | Kubernetes Cluster setup |
| Infrastructure Setup | Core Infra Services | T3 | Azure SQL (Postgres) setup |
| Infrastructure Setup | Core Infra Services | T4 | Azure Redis Cache setup |
| Infrastructure Setup | Core Infra Services | T5 | Azure Blob Storage setup |
| Infrastructure Setup | Core Infra Services | T6 | Azure Container Registry setup |
| Infrastructure Setup | Core Infra Services |  | Azure Key Vault |
| Infrastructure Setup | Core Infra Services | T7 | Pinecone setup |
| Observability | Langfuse Setup |  | Hosting, Access Management |
| Observability | Langfuse Setup |  | Prompt Management |
| Observability | Ground Truth Data Curation |  | Structured |
| Observability | Ground Truth Data Curation |  | Unstructured |
| Observability | Offline Evals |  | Structured |
| Observability | Offline Evals |  | Unstructured |
| Observability | Tracing |  | Tracing LLM calls and Agent Exectution |
| Tool Creation | SQL Tool |  | Data Ingestion and Data Modeling |
| Tool Creation | SQL Tool |  | Vanna AI |
| Tool Creation | SQL Tool |  | Deploying Vanna AI NL2SQL Service |
| Tool Creation | SQL Tool |  | Evaluation on Ground Truth Datasets |
| Tool Creation | Doc QA Tool |  | Data Creation - Relevant to the Structured Data |
| Tool Creation | Doc QA Tool |  | Data Ingestion using Kaara One Pipeline |
| Tool Creation | Doc QA Tool |  | Retrieval |
| Tool Creation | Doc QA Tool |  | Evaluation on GT Data |
| Tool Creation | Metadata Tool |  | Metadata of all tools and datasets RAG Tool |
| Tool Creation | Domain Analysis Templates |  | Creation of some example analysis |
| Tool Creation | Domain Analysis Templates |  | Function creation and hosting |
| Tool Creation | Query Enhancement |  | Abbreviation mapping |
| Tool Creation | Query Enhancement |  | Query Fixer based on Historical conversation within the chat |
| Tool Creation | Query Enhancement |  | Named Entity Recognition and Validation of NERs |
| Tool Creation | Query Enhancement |  | Query Enhancer |
| Tool Creation | Python REPL |  | Hosting |
| Tool Creation | Python REPL |  | Plotly Charts |
| Planner & Evaluator | Planner and Evaluator Set up |  |  |
|  | Interface Design |  | Schema for services and interaction |
|  | Repo Structure |  |  |
|  | Publish Coding Guideline |  |  |
|  | Set up builld, Precommit hooks, Sonarqube |  |  |

## 9.5 Backlog & phasing

Beyond the eight core epics, the roadmap tracks a longer candidate list with an explicit MVP flag, so it is clear at a glance what is in scope now versus deferred:

| Item # | Epic / feature title | MVP (initial scope) | Phasing notes |
| --- | --- | --- | --- |
| 0 | Data Curation, Domain Understanding and Scope Definition |  | Preliminary phase preceding the numbered epics below |
| 1 | Infrastructure Foundation & Environment Setup +Deployment & Production Readiness | Yes |  |
| 2 | Core Orchestration Engine Development | Yes | Phase 2: 5. Observability & Evaluation Framework ¦ Phase 3: 8. Admin Interface - |
| 3 | Tool Development & Integration | Yes | Phase 2: 6.Testing & Quality Assurance ¦ Phase 3: 9. PIN analysis - Core backend Development and User Interface Development |
| 4 | Data Curation & Knowledge Management | Yes | Phase 2: 7.Conversational Interface Development and Design ¦ Phase 3: 10. Semantic Entity Resolution- |
| 5 | Observability & Evaluation Framework | Yes |  |
| 6 | Testing & Quality Assurance | Yes |  |
| 7 | Security - | Yes |  |
| 8 | Documentation & Knowledge Transfer | Yes | Phase 2: Ongoing parallel work |
| 9 | Conversational Interface Development and Design | Yes |  |
| 10 | Admin Interface - | No |  |
| 11 | PIN analysis - Core backend Development and User Interface Development | No |  |
| 12 | Semantic Entity Resolution- | No | Phase 1: Note - Will take this at the later part of MVP phase ¦ Phase 2: Ongoing parallel work |
| 13 | Configuration Management | No |  |
| 14 | Pricing | Yes |  |
| 15 | Memory and enterprise knowledge | No |  |

Phasing notes are preserved as captured in the source planning sheet; where a note references a phase-2 or phase-3 item by number, that number refers to the sequence in this same backlog list, not to the Section 9.1 epic numbering.

# 10. Delivery Roadmap

Four phases take Cypher from a working core to a scaled, production system.

## Phase 1 — MVP (Months 1–3)

- Core orchestration engine

- NL2SQL and Document QA tools

- Basic evaluation framework

- Development environment deployment

## Phase 2 — Enhanced Capabilities (Months 4–5)

- Python analysis tool

- Domain-specific functions

- Human-in-the-loop

- Comprehensive observability

## Phase 3 — Production Launch (Month 6)

- Staging validation

- Security audit

- Load testing

- Production deployment

## Phase 4 — Scale & Optimize (Months 7+)

- Performance optimization

- Additional use cases

- Advanced analytics

- Multi-language support

## 10.1 How the epics map to phases

Cross-referencing the epic timeline estimates in Section 9.1 against this roadmap: Infrastructure Foundation, Core Orchestration, Tool Development, and Data Curation form the Phase 1–2 backbone (3 to 6 weeks each), while Observability, Testing, Deployment, and Documentation epics run partly in parallel and complete the picture through Phase 3. The backlog items flagged MVP = No in Section 9.5 — Admin Interface, PIN analysis, Semantic Entity Resolution, Configuration Management, and Memory and enterprise knowledge — are explicitly Phase 4 candidates rather than launch blockers.

# 11. Success Metrics & Governance

## 11.1 Functional metrics

| Metric | Target |
| --- | --- |
| Tool accuracy | Greater than 90% correct tool selection |
| Answer quality | Greater than 85% relevance and completeness score |
| Response time | Under 10 seconds at P95 latency |
| Success rate | Greater than 85% of questions successfully answered |

## 11.2 Business metrics

- User adoption — active users and query volume

- User satisfaction — thumbs up/down ratio and NPS

- Time saved — hours saved versus manual analysis

- ROI — cost savings from reduced analyst time

## 11.3 Security, compliance, and governance

These commitments from the executive overview are made operational through the Control Center's Governance and Users tabs (Section 6.1):

- Data privacy — enterprise-grade security built on Azure infrastructure (Key Vault, managed identities, network isolation)

- Access control — role-based permissions (Business User, Analyst, AI Engineer, AI Admin, Platform Admin) and full audit logging

- Compliance — SOC 2 and GDPR-ready architecture

- Approval workflows — prompt deployment, agent deployment, and model changes all route through an explicit approval step before they go live

- Disaster recovery — automated backups and failover, multi-replica deployment across availability zones

# Appendix A: Technology Stack Reference

| Layer | Technology | Purpose |
| --- | --- | --- |
| Orchestration | LangGraph | Agent workflow management |
| LLM | Azure OpenAI GPT-4 | Natural language understanding and generation |
| NL2SQL | VannaAI (open source) | Convert questions to SQL queries |
| Vector DB | Pinecone | Document similarity search |
| Data storage | Azure SQL | Structured business data |
| State management | Redis | Conversation memory and caching |
| Observability | Langfuse | LLM tracing and evaluation |
| Monitoring | Prometheus + Grafana | Metrics and dashboards |
| Deployment | Azure Kubernetes Service | Container orchestration |
| CI/CD | Azure DevOps | Automated deployment pipelines |

# Appendix B: Glossary

- Planner — the node that turns a user question into a strategic plan and selects the next tool to call.

- Executor — the layer that runs whichever tool the planner selected.

- Evaluator — the node that decides whether the question is fully answered or whether another iteration is needed.

- AgentState — the single shared state object that flows through every node in the orchestration graph.

- Iteration — one full pass through planner → tool → evaluator; capped at a configurable maximum (default 5).

- HITL (human-in-the-loop) — a graph interrupt that pauses execution to ask the user a clarifying question.

- RAG (retrieval-augmented generation) — grounding an LLM's answer in documents retrieved from a vector database, used by the Document QA and Metadata tools.

- NL2SQL — converting a natural-language question into a SQL query, handled by VannaAI.

- Checkpointing — persisting graph state (here, to Redis) so a conversation thread can resume across turns.

- Ground truth — a verified correct answer for a given evaluation question, used to score offline evaluation runs.

- Dashlet — a single metric or status tile within Control Center or the Intelligence Workspace dashboards.